TRADING SYSTEM

Remaining Work Summary

Generated March 13, 2026  |  Based on 67 .md files reviewed

# Executive Overview

This report consolidates all TODO, pending, and incomplete items found across the system’s 67 markdown documentation files. The 9-layer crypto trading architecture is operational and actively trading, but significant work remains before production-grade deployment with real capital.

# Status at a Glance

| Component | Status | Priority | Effort |
| --- | --- | --- | --- |
| 9-Layer Architecture | COMPLETE | -- | Done |
| Phase 6 Advanced Learning | COMPLETE | -- | Done (1,600+ lines) |
| Robinhood Integration | COMPLETE | -- | Done (38/38 tests) |
| Daily Report Generator | COMPLETE | -- | Done (570 lines) |
| Gemini API Rate Limiting | COMPLETE | -- | Done |
| Config Optimization (Step 1) | COMPLETE | -- | Done |
| Free-Tier Data Integration | IN PROGRESS | CRITICAL | 4–8 hours |
| Model Retraining (LightGBM) | NOT STARTED | CRITICAL | 2–5 hours |
| Backtesting & Validation | NOT STARTED | CRITICAL | 4–8 hours |
| Paper/Testnet Trading | NOT STARTED | HIGH | 1–2 weeks |
| Premium Data APIs | NOT STARTED | HIGH | 1–2 weeks |
| Live Account Setup | NOT STARTED | HIGH | 1 day |
| VPS / Cloud Deployment | NOT STARTED | MEDIUM | 1–2 days |
| RL Agent Meta-Learning (L9) | IN PROGRESS | MEDIUM | 2–4 weeks |
| WebSocket Real-Time Prices | NOT STARTED | LOW | 1 week |
| Docker Containerization | NOT STARTED | LOW | 1–2 days |

# Critical Path: 33% → 55% Win Rate

The system currently has a 33% win rate (not profitable). The documents outline a clear 5-step sequential path to reach the 55%+ target required for live deployment. Steps 1–2 are done; Steps 3–5 remain.

## Step 3: Retrain LightGBM Model (NOT STARTED)

- Run retrain_with_free_data.py with new free-tier features

- Target: 60–65% model accuracy (up from current baseline)

- Update config.yaml with new model path

- Estimated time: 2–5 minutes of compute

## Step 4: Backtest Validation (NOT STARTED)

- Run 30-day backtest: python -m src.trading.backtest --symbol BTC --days 30

- Success criteria: Win rate 50%+, Profit factor 1.5+

- If failed: adjust confidence threshold and position sizing

- Estimated time: 2–5 minutes

## Step 5: Live Testing Phases (NOT STARTED)

- Phase A: Paper trading for 3–5 days (target 50%+ win rate)

- Phase B: Testnet trading for 5–7 days (target 55%+ win rate)

- Phase C: Go live only if both phases pass

- Estimated timeline: 2–3 weeks total

# Data Integration: Remaining Work

## Free-Tier Sources (IN PROGRESS)

The free-tier integration framework (free_tier_integrations.py, 570+ lines) exists but needs to be fully wired into the model training pipeline.

- Integrate Alternative.me Fear/Greed Index into feature engineering

- Connect Deribit implied volatility skew data

- Add CoinGecko on-chain metrics

- Wire Dune Analytics whale activity queries

- Build free-data-only training dataset

- Backtest free vs premium data effectiveness

## Premium Data Sources (NOT STARTED — $700/mo)

Multiple documents reference premium data as the path from 65% to 85%+ accuracy. None have been purchased or connected yet.

- Glassnode API ($499/mo) — on-chain analytics, +8% accuracy expected

- CoinAPI ($99/mo) — L3 order-book data (highest alpha lever identified)

- Coinglass ($99/mo) — futures/OI data, +2% accuracy expected

- PatchTST + FinBERT model training with premium features

- Ensemble meta-controller validation

# Infrastructure & Deployment

## Production Environment (NOT STARTED)

- Set up VPS/cloud server (AWS or DigitalOcean) for 24/7 operation

- Configure monitoring service (Uptime Robot or equivalent)

- Set up alerting: Slack, SMS, and email notifications

- Implement circuit breakers: daily loss 3% limit, drawdown 10% limit

- Docker containerization for reproducible deployments

- Scheduled execution automation (21:00 UTC daily reports already scripted)

## Live Account Setup (NOT STARTED)

- Create Binance live account (currently only testnet)

- Generate API keys with Futures Trading enabled

- Set IP whitelist for security

- Enable 2FA on account

- Deposit starting capital ($10K–$100K per scaling plan)

- Configure config.yaml for live mode

## Pre-Live Safety Checklist

- Win rate proven 55%+ in backtest (currently 33%)

- Profit factor confirmed >1.5

- System 24/7 stability verified

- API latency confirmed <500ms

- Kill-switch mechanism implemented and tested

- Legal review completed (recommended in ROBINHOOD_DELIVERY.md)

- 100+ simulated trades validated in paper mode

# Model & Algorithm Enhancements

## Layer 9: RL Agent Meta-Learning (IN PROGRESS)

The RL agent is on standby. The meta-learning system for autonomous strategy creation and cross-asset pattern recognition is not yet complete.

- Complete adaptive regime classification

- Finalize Bayesian strategy weighting

- Implement Portfolio VaR/ES optimization

- Optimize RL agent parameters (4–8 hours estimated)

## Performance Optimization (NOT STARTED)

The PERFORMANCE_OPTIMIZATION.md identifies 7 quick config wins to move returns from -0.5% to +0.5%+. These have been analyzed but not all implemented.

- Entry threshold tuning (increase confidence to 0.65)

- Stop-loss / take-profit ratio adjustment

- Signal reweighting across layers

- RL weight increase in decision fusion

- Parameter sweep validation (500+ trades)

## Advanced Models (FUTURE — Weeks 5–12)

- Build regime detection system (8–16 hours)

- Implement multiple agent consensus (8–16 hours)

- LSTM/GRU time-series models

- Deep RL research for 99% win rate target

- Federated retraining pipeline

# Optional Enhancements

These items appear across multiple documents as nice-to-have improvements that are not blocking the critical path.

- Enable FinBERT sentiment (currently disabled; rule-based fallback active at 75–77% vs 80–82%)

- WebSocket integration for lower-latency price feeds (currently REST/polling)

- Smart order routing (TWAP, VWAP execution)

- Grafana monitoring dashboard

- Multi-language sentiment support

- Multi-exchange execution (beyond Binance + Robinhood)

- Zero-trust security implementation

- Adaptive execution gateways for <0.05% slippage

# Recommended Timeline

| Timeframe | Tasks | Target Outcome |
| --- | --- | --- |
| This Week | Retrain model, run backtest, test free-tier APIs | Win rate 50%+ |
| Week 2 | Paper trading validation (3–5 days) | Confirm 50%+ live |
| Week 3 | Testnet trading validation (5–7 days) | Confirm 55%+ live |
| Week 4 | Open Binance live account, set up VPS, deposit capital | Infrastructure ready |
| Weeks 5–6 | Live trading with $10K, monitor daily | Validate real returns |
| Weeks 7–10 | Scale: $10K → $25K → $50K → $100K | Full production |
| Weeks 9–12 | Premium data integration, advanced RL, regime detection | 80–85%+ accuracy |

Bottom line: The architecture and code infrastructure are largely complete. The critical remaining work is validation-focused — retraining the model with better data, proving profitability through backtesting, and paper/testnet trading before committing real capital. The current 33% win rate must reach 55%+ before any live deployment with real funds.